## Slide 1
Agile Software
Development
Brian Moseley

## Slide 2
What is
Waterfall?

## Slide 3
Requirements
Design
Code
Test
Analysis
Deliver

## Slide 4
What are
problems with
Waterfall?

## Slide 5
Key issues:
- Time to Market
- Lack of Flexibility

## Slide 7
Vanguard’s
heavy-weight
process history

## Slide 8
How do we
become
Better, Faster, and
Cheaper?

## Slide 9
What is
Agile software
development?

## Slide 10
Agile software development is:
A group of software development methodologies
Based on iterative and incremental development
Evolving requirements and solutions
Highly collaborative
Achieved by self-organizing, cross-functional teams
Scrum
XP
Crystal
FDD
DSDM

## Slide 11
The Agile Manifesto
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan

## Slide 12
How do Agile methods differ from Waterfall?

## Slide 13
Rather than doing all of one thing at a time...
...Scrum teams do a little of everything all the time
Requirements
Design
Code
Test
The Scrum Approach

## Slide 14
Elements of Scrum

## Slide 15
Elements of a Sprint

## Slide 16
The Daily Scrum

## Slide 17
Sponsors/executives
Define vision and objectives,
remove organizational impediments.
Product Owner
Implements vision,
manages and
communicates priorities.
Product manager (LM)
Clears obstacles,
enables the team,
facilitates improvement.
Scrum Master
Facilitates team activities,
measures and communicates progress.
Team members
Self-organize to
deliver business value
at a predictable rate.
Roles and Responsibilities

## Slide 18
High-level Delivery Plan
Agile Planning
Working Sprints
Sprint Zero
2 weeks
2 weeks
Working Sprints
Working Sprints
Working Sprints
2 weeks per sprint
Deliver working software
Feature 1
Deliver working software
Features 2 and 3
Planning team shapes
vision for the project,
defines “One Big Thing”,
and loosely defines
Features to be built
Cross-functional Scrum
team is assembled
to further assess value
and effort of features
to be delivered.
Features and Feature Sets
Sprint Release Plan
Product Backlog -Stories
Sprint 1 Front Burner

## Slide 19
Agile in action
Discovered pre-existing production defect. What do we do?
Discovered that legacy system has high complexity and risk to accommodate business need? What do we do?
Discovered that team would need longer than expected to build complex solution to handle all clients. What do we do?

## Slide 20
Evolve from
“Doing Scrum”
to ”Being Agile”
Next Steps for Vanguard