## Slide 1: Managing a Testing Group
Chapter 15

## Slide 2: Overview
Mission
Independent test labs
Scheduling and performance measurement
Staffing

## Slide 3: Managing a Test Group

## Slide 4: Managing a test group
Primary task:
  Search out and report bad news
A well run test group delivers:
  Competence
  Testing time
  Independence
Job hazards
  Turnover is high
    High stress
    Political problems

## Slide 5: Managing a test group
Key quote from the chapter: “Integrity, professionalism, and humanistic management will always reinforce each other in your overall effectiveness as a test manager.”

## Slide 6: The Role of the Testing Group

## Slide 7: The role of the testing group
Four basic types of testing groups
  Quality control
    Enforce standards
  Quality assurance
    “Assures quality”
  Testing services
    Provided the technical service: e.g. finding and reporting bugs
  Development services
    Provides a variety of technical services including testing

## Slide 8: Quality control
In theory, quite powerful
  Can refuse shipment of products until proper standards are met
Real world
  Delays cost money
  Testing is a “management assistant”
    Informs management of problems and severity
  Delays are management decisions
    Pressure to get product out the door
    Political problems
      Don’t make my programmers look bad
      The product is good enough

## Slide 9: Quality assurance
Cannot “assure quality” by testing
True quality assurance is done at every stage of development
  Specifications
  Design
  Coding
Testing’s main role is to ensure the quality assurance has been successful
Quality assurance is everyone’s role

## Slide 10: Testing services
Provides testing service to the project manager
  Find problems
  Describe them
  Ensure they’re reported to everyone who needs to know
  Track what was tested
    What was fixed
    What was not fixed

## Slide 11: Development services
Testing services plus:
  Debugging
  Customer support
  Copy editing of the manuals
  Technical editing of manuals
  Usability testing
  Comparative product evaluations
  Customer satisfaction studies

## Slide 12: A Test Group Is Not an Unmixed Blessing

## Slide 13: A Test Group Is Not an Unmixed Blessing
Scenarios:
  No test group
    Programmers test code thoroughly
  Test group present
    Programmers ease up on testing their own code
    “Testers will catch it”

## Slide 14: A Test Group Is Not an Unmixed Blessing
Real world:
  Programmers find the vast majority of the errors
    Understand the code
    Know where most problems occur
    Know how to best fix
  Programmers finding bugs is relatively cheap
    The sooner errors are found the less it costs to fix
    Programmers don’t need to replicate the errors
    Programmers don’t have to explain the problem to anyone else
    Programmers don’t have to be told how the program is run
    Less paperwork, overhead, etc. etc. etc.

## Slide 15: A Test Group Is Not an Unmixed Blessing
Real world:
  Programmers miss some errors
    “Understand” the code
      Familiarity with “their” function
      Misunderstand the actual problem
  Other errors
    Wrong or bad specs
      Programmer coded to incorrect spec
    Solve wrong problem

## Slide 16: Alternatives: Independent Test Agencies

## Slide 17: An alternative? Independent test agencies
You don’t need to do all your own testing
  Or even any of your testing
Hire an independent company
In theory independent test groups are:
  Independent
  No political pressures

## Slide 18: Independent test agencies
Potential problems
  Less independent and they seem
  Standards may not be as high as yours
  Staff may not be very senior
  May miss testing significant areas
  May not provide enough supervision and support
  May not necessarily help you budget realistically
  Do not have product knowledge

## Slide 19: Independent test agencies
At the least:
  Have an in-house testing staff
    Replicate every bug
    Look for related problems
    Criticize the programs user interface
    Evaluate the testing coverage

## Slide 20: Scheduling Tips

## Slide 21: Scheduling tips
Four key objectives
  Provide predictability to the project manager
  Identify opportunities to pull in or protect the project schedule
  Be fair to your staff
  Maximize productivity

## Slide 22: Measure performance and productivity
Take measurements of various tasks
Get an idea of averages
  There will be variability
  But watch for an abnormal values
These averages will give you a basis for future predictions
Give a basis for improvements

## Slide 23: Measure performance and productivity
Potential areas to be measured
  Average number of cycles of testing
  Duration of a typical cycle of testing
  Bugs reported per tester day
  Hours per printer test
  Pages reviewed per hour (documentation)
  Number of error messages tested per hour
  Pages of the test plan completed per hour
  There are plenty more…

## Slide 24: Sidebar discussion:
Who should have access to this data?

## Slide 25: Identify and estimate every task
Critical tasks
  Involve:
    Lead tester and staff
  Bring:
    Product specification
    Current test plan
    Last release’s test plan
    User manuals
    Notes
    Anything you might find useful

## Slide 26: Identify and estimate every task
Brainstorm and document
  Flip charts are good media
  Start noting:
    Main testing tasks
    For each main testing task
      Split into sub tasks
      Identify elements
      In the process to the very last detail
  Review
    Take a break
    Get others involved
  Make estimates
  End up with a comprehensive list of tasks

## Slide 27: Identify and estimate every task
Decision time!
  Decide which you cannot do
  Prioritize the rest
  Some tasks may only be partially doable
    Sort what can be done from what cannot be done
    Sort what can easily be done from difficult or complicated tasks
  Identify the important and critical tasks
    Prioritize them (put on fast path)
  Document
    What will be done
      When!
    What cannot be done and why
    Concerns if testing cannot be accomplished on time

## Slide 28: Classify the project
Classify the complexity of the project
  Use a simple three or five point scale
Estimate the reliability of the program during testing
  Again a three or five point scale
    Mature programs should have a high rating
    Brand new development probably low
Build a table
  Time and cost results
  Update as the project proceeds

## Slide 29: Classify the project
Sample scheduling estimation table
  Values will vary by:
    Organization
    Product
    Team
 | Anticipated Reliability |  |  | 
Project complexity |  | High | Medium | Low
 | Low | 1 | 4 | 16
 | Medium | 4 | 16 | 64
 | High | 16 | 64 | 256
Time estimates are in weeks

## Slide 30: Identify tasks as “Fixed” or “Recurring”
Fixed tasks:
  Many tests done once
    E.g. Review first draft
  Some tasks done a fixed number of times
    Test installation instructions
      First written
      Before manual goes to printer
      Last test during final testing
Recurring tasks
  Some tasks done every cycle
    Acceptance tests
    Regression tests

## Slide 31: Miscellanea
One person testing two products
  Give time to switch over
Allow time for overhead
  Meetings
  Reports
  Timesheet accounting
  Water cooler

## Slide 32: Miscellanea
Lucky if you get six hours a day in testing
  Individuality of people
  Hiring weakens the schedule
    Time must be spent on training new hires
  Beware of shortcuts
    Called shortcuts for a reason
  Meetings

## Slide 33: Your Staff

## Slide 34: Your staff
Who to hire
  Programmers are not necessarily good testers
    “Lousy programmers are usually lousy testers. Don’t accept rejects from other departments.”
  Important skills
    Integrity
    Empirical frame of reference vs. theoretical
    Education
    Some programming background
    Experience with a wide variety of computers and software packages
    Knowledge of combinatorics
    Excellent spoken and written communication
    Good at error guessing
    Fast abstraction skills
    Good with puzzles
    Conscious of efficiency
    Ability to juggle many tasks
    Good at scheduling
    Careful observer, patient, attends to detail
    Role playing imagination
    Ability to read and write specifications

## Slide 35: Your staff
Morale
  Staff needs moral support
  Praise good work privately and publicly
  Build a good group culture
  Be a shield for your staff
  Be the focal point for requests or changes for your staff

## Slide 36: Your staff
Career growth
  Staff wants to experience personal growth
  Utilize that need
    Allow staff to gain skills and leave as they outgrow your area
  Ask candidates why they want to be in testing
    If it’s transitional evaluate that person
      Will they contribute for the short term
  Overall
    Some will want to leave early
    Others will have loyalty and want to stay with their team

## Slide 37: Summary